**Minutes – CA2 Full Stack Project**

**08/02/2024 at 10am**

**Meeting attendees:**

Caitlin, Luke and Jamie

**Topics of Discussion:**

Discussed what each of us have done up until today, Luke has gotten the filters to work on the tshirts, except for the price filter.

Jamie has finished the encryption, login and register , and is planning on ensuring the encryption works for admin, and router validation – 4 days.

Luke is going to make the filters collapse and fix the price – 2 days

Luke is also going to get more tshirt data – 4 days

Caitlin is going to continue with styling, style the filters and fix the icons in the navigation bar – 4 days